# Software Test Plan (STP) - ATM System (Sample)

Project: Automated Teller Machine (ATM) System
Version: 1.0
Authors: <QA Team>
Date: 31-08-2025
Status: Sample / Draft

## 1. Introduction

Purpose: This document defines the test plan for the ATM System v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.
Scope: Testing covers ATM features such as authentication, cash withdrawal, balance inquiry, deposit, and fund transfer. Hardware maintenance and core banking system internals are excluded.
References: ATM SRS v1.0, Design Specifications v1.0, Banking Standards, PCI-DSS.
Definitions: ATM (Automated Teller Machine), PIN (Personal Identification Number), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix).

## 2. Test Items

- ATM Authentication module
- Cash withdrawal module
- Balance inquiry module
- Deposit module
- Fund transfer module
- Admin/maintenance interface

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- ATM-F-001: Validate PIN
- ATM-F-010: Cash withdrawal with balance check
- ATM-F-020: Balance inquiry
- ATM-F-030: Deposit acceptance
- ATM-F-040: Fund transfer
- ATM-NF-001: Response time ≤ 5s
- ATM-NF-002: 99.9% availability

## 4. Features Not to be Tested

- Core banking backend logic (assumed tested by vendor)
- ATM hardware device firmware (vendor responsibility)
- Third-party payment gateway integrations

## 5. Test Approach / Strategy

Levels:
- Unit tests (module-level)
- Integration tests (ATM ↔ Bank Core)
- System tests (end-to-end ATM functionality)
- Acceptance tests (UAT)
Types:
- Functional testing (core features)
- Regression testing
- Performance testing (response time, load)
- Usability testing (UI clarity, accessibility)
Entry Criteria: Stable build delivered, test data available, test environment ready.
Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all acceptance criteria satisfied.

## 5.1 Security Validation

- Validate PIN handling (masking, no logging)
- TLS 1.2+ verification
- PCI-DSS compliance checks
- Fuzzing for input fields (card data, PIN entry)
- Penetration testing of authentication flows

## 6. Test Environment

Hardware: ATM terminal with card reader, dispenser, printer, deposit acceptor.
Software: ATM app v1.0, core banking API sandbox.
Tools: Selenium (UI automation), Postman (API), JMeter (performance), Jira (defect tracking).
Test Data: Dummy customer accounts, cards, transactions.

## 7. Test Schedule

Milestones:
- Test case design: 05-Sep-2025
- Environment setup: 07-Sep-2025
- Test execution start: 08-Sep-2025
- Test execution end: 20-Sep-2025
- UAT: 22-Sep-2025 to 25-Sep-2025

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases (manual & automated)
- Test Scripts
- Test Data
- Test Execution Logs
- Defect Reports
- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | <Name> | Prepare plan, coordinate execution |
| Test Engineer | <Name> | Design & execute test cases, log defects |
| Developer | <Name> | Support defect fixes and triage |
| Product Owner | <Name> | Approve test results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team |
| Test environment downtime | Maintain backup environment on cloud VM |
| Dependency on third-party ATM hardware vendor | Engage vendor early and maintain test stubs |

## 11. Assumptions & Dependencies

- Core banking API sandbox will be stable and available
- Test data (accounts/cards) will be provided before execution
- Hardware drivers will be available from vendor

## 12. Suspension & Resumption Criteria

Suspend testing if:
- Environment unavailable for >4 hours
- Build is too unstable (blocks >30% test cases)
Resume testing if:
- Blocking defects are resolved
- Environment stabilized

## 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases.
Example:
- ATM-F-001 (PIN validation) → TC-Auth-01, TC-Auth-02
- ATM-F-010 (Withdrawal) → TC-WD-01, TC-WD-02
- ATM-NF-001 (Response time) → TC-Perf-01

## 14. Test Metrics & Reporting

Metrics collected:
- % test cases executed
- % passed/failed
- Defect density
- Defect aging
- Requirement coverage
Reports:
- Daily execution status
- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |